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1.1 Management Responsibilities

· Rob I. – Document presentation; configuration management and file system control
· Robert S. – Web site development

· Jonathan – Scheduling and task assignment
1.2 Activity Log

1.2.1 Rob I.

Library research and documentation – 1 hour

Map facility prototype – 4 hours

Web site development – 2 hours


1.2.2 Robert S.

Management artifact correction and update – 2 hours

Map facility prototype – 4 hours

STL container performance analysis – 3 hours


1.2.3 Jonathan

Library research and documentation – 1 hour

Map facility prototype – 6 hours

Management Report – 1 hour

1.3 Meeting Reports


1.3.1 02/24/1999 – Wednesday

Attendees: All

Location: Stacks

Times: 3:00 PM – 4:30 PM

Agenda: Prepare post-lab 5

Results: We created a Web page that documents the top-ten risks that our project is facing, and added a section to the CompuGlobalHyperMegaNet home page that links to this Web page.  Furthermore, we corrected and updated versions of the management artifacts defined in the pre-laboratory exercise.
1.3.2 02/26/1999 – Friday

Attendees: All

Location: Stacks

Times: 2:00 PM – 4:30 PM

Agenda: Complete post-lab 5, and prepare pre-lab 6

Results: We researched and documented libraries that might prove useful while designing the system.  We created Web pages that contain our proposed schedule and A-7 specification, and again added a section to the CompuGlobalHyperMegaNet home page that links to this Web page.

1.3.3 02/27/1999 – Saturday

Attendees: All

Location: OLS 001

Times: 1:30 PM – 5:30 PM

Agenda: Complete pre-lab 6

Results: We researched computational geometry libraries to assist in the development of the map facility.  We felt strongly about the Computational Geometry Algorithms Library (CGAL) until the clients made their requirements considerably simpler.  This was a wasted day, and would have been better spent in front of a television.


1.3.4 02/28/1999 – Sunday

Attendees: Jonathan Buster & Robert Shields

Location: OLS 002

Times: 2:00 PM – 5:00 PM

Agenda: For the love of God, complete post-lab 6

Results: We implemented the map facility to the clients’ specifications.  Moreover, the robot can now safely walk on the wall as long as its elevation change is below seven degrees.  We also tested and timed the map container from the STL, and we have concluded that the performance thereof is faster than a cheetah on amphetamines.

1.3.5 02/28/1999 – Sunday

Attendees: All

Location: OLS 001

Times: 9:00 PM – 11:00 PM

Agenda: Make post-lab 5 kick-ass

Results: We put the final touches on our project binder, and hired Tommy Lee Jones to hunt down our absent group member.  He succeeded!!!

1.4 Schedule

Monday, Feb 22, 3:00 – Lab 4

Wednesday, Feb 24, 3:00 – Group meeting

Friday, Feb 26, 2:00 – Group meeting

Saturday, Feb 27 – Group Meeting

Sunday, Feb 28 – Group Meetings

1.5 Work Assignments

· Perform a hostile takeover of “T.M.W., Inc.”, give Rob Iracane full control thereof, and rename the acquired company “Killah Robotz.”

1.6 Unresolved Problems

None
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